|  |  |
| --- | --- |
| **PROPONENTS** | **PROJect TITLE** |
| 1. Alejandro, Rosemarie 2. Gecale, Gerald Matthew 3. Manongsong, Shella Mae 4. Marinda, Hamill Jhon | Asia Pacific College - School of Engineering Academic and Curricular Intranet Advising System (ACAMS) |
|

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week** | **Activity** | **Start Date** | **End Date** | **Progress:** | **Validated by:** | |
| **Adviser** | **Teacher** |
| 1 | **1. Database Manager**  1.1 Users Database  1.2 Subjects Database  1.3 Reports Database  1.4 Cases Database  1.5 Cluster Database | **01-Jun-18**  01-Jun-18  05-Jun-18  08-Jun-18  11-Jun-18  13-Jun-18 | **15-Jun-18**  04-Jun-18  07-Jun-18  10-Jun-18  13-Jun-18  15-Jun-18 | The database tables have been created and all the field are well set. It is not yet validated by Sir Stan. We have a scheduled meeting on Thursday June 29,2018.  \*Attached on this report are the screenshots of the tables and its fields. |  |  |

|  |  |
| --- | --- |
| **Proponents** | **PROJect TITLE** |
| 1. Alejandro, Rosemarie 2. Gecale, Gerald Matthew 3. Manongsong, Shella Mae 4. Marinda, Hamill Jhon | Asia Pacific College - School of Engineering Academic and Curricular Intranet Advising System (ACAMS) |
|

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week** | **Activity** | **Start Date** | **End Date** | **Progress:** | **Validated by:** | |
| **Adviser** | **Teacher** |
| 2 | **2. Framework**  2.1 Templating  2.2 Database Access  2.3 Session Management | **16-Jun-18**  16-Jun-18  17-Jun-18  21-Jun-18 | **22-Jun-18**  17-Jun-18  21-Jun-18  22-Jun-18 | For easier validation and checking of progress, the project has been up an dummy site which is <http://acams.merrysuncorp.com/#/login>  The activities were setup on the backend. We cannot verify if it was setup correctly since it is a framework. We’ll start the testing once the UI’s have been setup.  Meeting with the adviser will be on thurday. June 28,2018 for progress validation. |  |  |