|  |  |
| --- | --- |
| **Proponents** | **PROJect TITLE** |
| 1. Alejandro, Rosemarie 2. Gecale, Gerald Matthew 3. Manongsong, Shella Mae 4. Marinda, Hamill Jhon | Asia Pacific College - School of Engineering Academic and Curricular Intranet Advising System (ACAMS) |
|

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week** | **Activity** | **Start Date** | **End Date** | **Progress:** | **Validated by:** | |
| **Adviser** | **Teacher** |
| 4 | User Interface | **29-Jun-18** | **06-Jul-18** |  |  |  |
| * Case Notes Page | 29-Jun-18 | 30-Jun-18 | The case page was set up. The button for new case is already working. It directs to the new case page once clicked. The buttons within the page are fully functioning as well. |  |  |
| * Import Page | 30-Jun-18 | 02-Jul-18 | The import page is not yet setup. |  |  |
| * User Registration | 02-Jul-18 | 03-Jul-18 | The user registration page is not setup |  |  |
| * Account Update Page | 02-Jul-18 | 04-Jul-18 | The account update page is not yet setup |  |  |
| * Reports Pages | 03-Jul-18 | 04-Jul-18 | Reports page is not yet setup |  |  |
| * Pop-ups | 04-Jul-18 | 06-Jul-18 | Pop-ups are setup automatically by the platform chosen by the programmer. No need to setup UI's for pop-ups. |  |  |
|  |  |  |  |  |  |
|  |  |  | \*The meeting with the adviser was cancelled. It was rescheduled for next week. No definite date yet. |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |