|  |  |
| --- | --- |
| **SoE Logo** | **Asia Pacific College**  **School of Engineering**  **Software Engineering**  **Progress Report** |

|  |  |
| --- | --- |
| **Proponents** | **PROJect TITLE** |
| 1. Alejandro, Rosemarie 2. Gecale, Gerald Matthew 3. Manongsong, Shella Mae 4. Marinda, Hamill Jhon | Asia Pacific College - School of Engineering Academic and Curricular Intranet Advising System (ACAMS) |
|

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **W#** | **Activity** | **Start Date** | **End Date** | **Progress:** | **Validated by:** | |
| **Adviser** | **Teacher** |
| **6** | **4. Programming and Integration** | **13-Jul-18** | **20-Jul-18** |  |  |  |
| 4.1 Unit coding and testing |  |  |  |  |  |
| 4.1.8 Reports Pages | 13-Jul-18 | 16-Jul-18 | The reports pages are not yet setup. |  |  |
| 4.1.9 Pop-ups | 16-Jul-18 | 18-Jul-18 | So far, there is no need for pop ups. Error messages like invalid input is being shown right away on the screen. |  |  |
| 4.2 Integration testing | 18-Jul-18 | 20-Jul-18 |  |  |  |
| 4.2.1 Login | 18-Jul-18 | 20-Jul-18 | Fully functioning. |  |  |
| 4.2.2 Account Recovery | 18-Jul-18 | 20-Jul-18 | Still on progress. Not yet integrated. Not viewable on the webpage. |  |  |
| 4.2.3 Homepage | 18-Jul-18 | 20-Jul-18 | The user homepage is already integrated. The sections are already setup as designed. There is still some polishing on the aesthetic part. The Analytics area/ dashboard accurate shows the count of cases. The homepage should only show active cases. |  |  |
| 4.2.4 Case Management | 18-Jul-18 | 20-Jul-18 | Can create case and close the case  Can reply on an existing case  The case that was created can now be viewed by the other user |  |  |
| 4.2.5 Import | 18-Jul-18 | 20-Jul-18 | Still on progress. Not yet integrated. Not viewable on the webpage. |  |  |
| 4.2.6 Reports | 18-Jul-18 | 20-Jul-18 | Still on progress. Not yet integrated. Not viewable on the webpage. |  |  |
|  |  |  |  |  |  |