|  |  |
| --- | --- |
| **SoE Logo** | **Asia Pacific College**  **School of Engineering**  **Software Engineering**  **Progress Report** |

|  |  |
| --- | --- |
| **Proponents** | **PROJect TITLE** |
| 1. Alejandro, Rosemarie 2. Gecale, Gerald Matthew 3. Manongsong, Shella Mae 4. Marinda, Hamill Jhon | Asia Pacific College - School of Engineering Academic and Curricular Intranet Advising System (ACAMS) |
|

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **W#** | **Activity** | **Start Date** | **End Date** | **Progress:** | **Validated by:** | |
| **Adviser** | **Teacher** |
| 7 | **5. Testing and Debugging** | **20-Jul-18** | **27-Jul-18** | Please refer on the attached functional test guidelines |  |  |
|  |  |  |  |  |  |  |
| 3 | UI: Account recovery Page |  |  | *There is already a “Forgot Password” link visible on the website login page. It is fully functioning. Tried to reset an existing account password. Shown the security questions setup on the account and can completely change the password if answered correctly.* |  |  |
| 4 | UI: Case Page |  |  | *Case page has been setup. There is already a UI for setting up a new case, replying on an existing case, and viewing an existing case.* |  |  |
| 4 | UI: Case Notes Page |  |  | *The UI for the case notes are all set.* |  |  |
| 4 | UI: Import Page |  |  | *The import page has been setup. It is already viewable to the user w/ directors access.  The design was followed the modern approached of importing and exporting data.* |  |  |
| 4 | UI: User Registration |  |  | *The UI for registration is all good. There is already a link available on the login Page called “Link your account”. UI for actual registration page is also setup. There are text field available to setup the security information and the password.* |  |  |
| 4 | UI: Reports Page |  |  | *The UI for the reports page is setup on the director page. There is a link created on the upper part area of the user page called “Admin Page” Once the link is clicked the UI’s for report will show up and has a dropdown which type of report would like to be generated.* |  |  |
| 4 | UI: Pop-ups |  |  | *All UI’s created for pop on the proposed design has been changed to a message that that will show on the same page usually at the bottom.* |  |  |
| 5 | PI: User Homepage |  |  | *Missing Column such as Nature, Category, Subject, Priority, and Age are now visible on the homepage.* |  |  |
| 6 | PI: Reports Page |  |  | *The reports page is already setup. It can generate report and export the report a pdf file. However, there are still some revisions still it is not setup as design.* |  |  |
| 6 | IT: Account Recovery |  |  | *Already integrated, tried to answer the security questions and setup a new password. There was a message showed up that is was successful. Tried to login using the new login info; it will proceed to the user homepage.* |  |  |