|  |  |
| --- | --- |
| **PROPONENTS** | **PROJect TITLE** |
| 1. Alejandro, Rosemarie 2. Gecale, Gerald Matthew 3. Manongsong, Shella Mae 4. Marinda, Hamill Jhon | Asia Pacific College - School of Engineering Academic and Curricular Intranet Advising System (ACAMS) |
|

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week** | **Activity** | **Start Date** | **End Date** | **Progress:** | **Validated by:** | |
| **Adviser** | **Teacher** |
| 1 | **1. Database Manager**  1.1 Users Database  1.2 Subjects Database  1.3 Reports Database  1.4 Cases Database  1.5 Cluster Database | **01-Jun-18**  01-Jun-18  05-Jun-18  08-Jun-18  11-Jun-18  13-Jun-18 | **15-Jun-18**  04-Jun-18  07-Jun-18  10-Jun-18  13-Jun-18  15-Jun-18 | The database tables have been created and all the field are well set. It is not yet validated by Sir Stan. We have a scheduled meeting on Thursday June 29,2018.  \*Attached on this report are the screenshots of the tables and its fields. |  |  |

|  |  |
| --- | --- |
| **Proponents** | **PROJect TITLE** |
| 1. Alejandro, Rosemarie 2. Gecale, Gerald Matthew 3. Manongsong, Shella Mae 4. Marinda, Hamill Jhon | Asia Pacific College - School of Engineering Academic and Curricular Intranet Advising System (ACAMS) |
|

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week** | **Activity** | **Start Date** | **End Date** | **Progress:** | **Validated by:** | |
| **Adviser** | **Teacher** |
| 2 | **2. Framework**  2.1 Templating  2.2 Database Access  2.3 Session Management | **16-Jun-18**  16-Jun-18  17-Jun-18  21-Jun-18 | **22-Jun-18**  17-Jun-18  21-Jun-18  22-Jun-18 | For easier validation and checking of progress, the project has been up an dummy site which is <http://acams.merrysuncorp.com/#/login>  The activities were setup on the backend. We cannot verify if it was setup correctly since it is a framework. We’ll start the testing once the UI’s have been setup.  Meeting with the adviser will be on thurday. June 28,2018 for progress validation. |  |  |

|  |  |  |
| --- | --- | --- |
| **SoE Logo** | | **Asia Pacific College**  **School of Engineering**  **Software Engineering**  **Progress Report** |
| **Proponents** | **PROJect TITLE** | | |
| 1. Alejandro, Rosemarie 2. Gecale, Gerald Matthew 3. Manongsong, Shella Mae 4. Marinda, Hamill Jhon | Asia Pacific College - School of Engineering Academic and Curricular Intranet Advising System (ACAMS) | | |
|

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week** | **Activity** | **Start Date** | **End Date** | **Progress:** | **Validated by:** | |
| **Adviser** | **Teacher** |
| 3 | **3. User Interface**  3.1 User Log in Page  3.2 Users (XD, PD, Faculty, Adviser,  Student, Admin) Menu  3.3 Account Recovery Page  3.4 Case Pages | **23-Jun-18**  23-Jun-18  24-Jun-18  28-Jun-18  28-Jun-18 | **29-Jul-18**  24-Jun-18  27-Jun-18  29-Jun-18  29-Jun-18 |  |  |  |

|  |  |  |
| --- | --- | --- |
| **SoE Logo** | | **Asia Pacific College**  **School of Engineering**  **Software Engineering**  **Progress Report** |
| **Proponents** | **PROJect TITLE** | | |
| 1. Alejandro, Rosemarie 2. Gecale, Gerald Matthew 3. Manongsong, Shella Mae 4. Marinda, Hamill Jhon | Asia Pacific College - School of Engineering Academic and Curricular Intranet Advising System (ACAMS) | | |
|

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week** | **Activity** | **Start Date** | **End Date** | **Progress:** | **Validated by:** | |
| **Adviser** | **Teacher** |
| 4 | **3. User Interface**  3.5 Case Notes Page  3.6 Import Page  3.7 User Registration & Account  Update Page  3.8 Reports Pages  3.9 Pop-ups | **29-Jun-18**  29-Jun-18  30-Jun-18  02-Jul-18  03-Jul-18  04-Jul-18 | **06-Jul-18**  30-Jun-18  02-Jul-18  03-Jul-18  04-Jul-18  06-Jul-18 |  |  |  |

|  |  |  |
| --- | --- | --- |
| **SoE Logo** | | **Asia Pacific College**  **School of Engineering**  **Software Engineering**  **Progress Report** |
| **Proponents** | **PROJect TITLE** | | |
| 1. Alejandro, Rosemarie 2. Gecale, Gerald Matthew 3. Manongsong, Shella Mae 4. Marinda, Hamill Jhon | Asia Pacific College - School of Engineering Academic and Curricular Intranet Advising System (ACAMS) | | |
|

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week** | **Activity** | **Start Date** | **End Date** | **Progress:** | **Validated by:** | |
| **Adviser** | **Teacher** |
| 5 | **4. Programming and Integration**  4.1 Unit coding and testing  4.1.1 User Log in Page  4.1.2 Users (XD, PD, Faculty, Adviser,  Student, Admin) Homepage  4.1.3 Account Recovery Page Unit  4.1.4 Case Pages  4.1.5 Case Notes Page  4.1.6 Import Page  4.1.7 User Registration & Account  Update Page | **06-Jul-18**  06-Jul-18  07-Jul-18  09-Jul-18  09-Jul-18  10-Jul-18  11-Jul-18  12-Jul-18 | **13-Jul-18**  07-Jul-18  09-Jul-18  10-Jul-18  10-Jul-18  11-Jul-18  12-Jul-18  13-Jul-18 |  |  |  |

|  |  |  |
| --- | --- | --- |
| **SoE Logo** | | **Asia Pacific College**  **School of Engineering**  **Software Engineering**  **Progress Report** |
| **Proponents** | **PROJect TITLE** | | |
| 1. Alejandro, Rosemarie 2. Gecale, Gerald Matthew 3. Manongsong, Shella Mae 4. Marinda, Hamill Jhon | Asia Pacific College - School of Engineering Academic and Curricular Intranet Advising System (ACAMS) | | |
|

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week** | **Activity** | **Start Date** | **End Date** | **Progress:** | **Validated by:** | |
| **Adviser** | **Teacher** |
| 6 | **4. Programming and Integration**  4.1 Unit coding and testing  4.1.8 Reports Pages  4.1.9 Pop-ups  4.2 Integration testing | **13-Jul-18**  13-Jul-18  16-Jul-18  18-Jul-18 | **20-Jul-18**  16-Jul-18  18-Jul-18  20-Jul-18 |  |  |  |

|  |  |  |
| --- | --- | --- |
| **SoE Logo** | | **Asia Pacific College**  **School of Engineering**  **Software Engineering**  **Progress Report** |
| **Proponents** | **PROJect TITLE** | | |
| 1. Alejandro, Rosemarie 2. Gecale, Gerald Matthew 3. Manongsong, Shella Mae 4. Marinda, Hamill Jhon | Asia Pacific College - School of Engineering Academic and Curricular Intranet Advising System (ACAMS) | | |
|

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week** | **Activity** | **Start Date** | **End Date** | **Progress:** | **Validated by:** | |
| **Adviser** | **Teacher** |
| 7 | **5. Testing and Debugging** | **20-Jul-18** | **27-Jul-18** |  |  |  |